## Slide 1: Transitioning from waterfall to agile: lessons from the SNHU Travel Project
Sprint Review and Agile Methodology Overview
Notes: Name: Ethan Abdullah
Date: 10/14/2025
Compamy: ChadaTech

## Slide 2: Key roles in a Scrum agile team
Product Owner: Defines the project vision and prioritizes user stories based on client needs.
Scrum Master: Facilitates communication, removes blockers, and ensures adherence to Agile principles.
Development Team: Builds, tests, and delivers working software in short, iterative sprints.
Tester/QA: Validates functionality and ensures software meets acceptance criteria.
Recent studies show that role clarity and cross-functional collaboration directly increase project efficiency
and adaptability (Hüllmann, J. A., Kimathi, K., & Weritz, P. 2024).
Notes: Example from SNHU Travel: Each role collaborated to add new wellness retreat images and text to the slideshow quickly and efficiently.

## Slide 3: Explaining agile phases
The Agile method focuses on iterative development through short sprints. Each cycle includes:
Planning: Define sprint goals and prioritize user stories based on business value.
Execution (Development): The team designs, codes, and integrates working features.
Review: Demonstrate the working software to stakeholders for feedback.
Retrospective: Reflect on the process to improve collaboration and efficiency.
Research shows Agile’s iterative process increases team learning and reduces project risk compared to Waterfall (Structured Software Development vs. Agile, 2023).
Notes: The 2023 Structured software study reveals that Waterfall’s sequential design delays feedback, while Agile’s iterative loops lead to faster identification and correction of errors.

## Slide 4: Comparing development outcomes
In a Waterfall approach, development follows a linear sequence: requirements into design into implementation into verification into maintenance.
Unlike Agile, feedback from users is often delayed until the verification phase, so changes late in the process can be costly and slow.
For example, if SNHU Travel had requested a shift to detox/wellness destinations late in development, a Waterfall approach would have required redoing the design and implementation phases, delaying the project significantly.
In contrast, Agile allowed the team to incorporate the new focus mid-sprint with minimal disruption, thanks to continuous feedback, daily stand-ups, and sprint reviews (MDPI, 2022).
Notes: The MDPI case study (2022) showed how short feedback loops and incremental releases improve software quality and team morale.

## Slide 5: Waterfall vs agile factors
Project scope & requirements stability: Waterfall works better when requirements are well defined and unlikely to change, whereas Agile is better when requirements may evolve.
Client involvement: Agile requires frequent client feedback, whereas Waterfall typically has less ongoing client interaction.
Timeline & flexibility: Agile allows iterative releases and quick adaptation to changes; Waterfall follows a fixed sequence, making late changes costly.
Team experience: Agile benefits from a cross-functional, self-organizing team; Waterfall relies more on clear role assignments and linear coordination.
SNHU Travel experience: Agile enabled daily stand-ups, sprint reviews, and retrospectives, helping the team adjust quickly to the new detox/wellness focus without delaying the project. (Agile vs. waterfall project management.)
Notes: The agile vs waterfall study elaborates on the differences between the two methods.

## Slide 6: References
Hüllmann, J. A., Kimathi, K., & Weritz, P. (2024). Large-scale agile project management in safety-critical industries: A case study on challenges and solutions. Journal of Software: Practice & Experience. https://www.tandfonline.com/doi/full/10.1080/10580530.2024.2349886?utm_source
Singh, R., & Gupta, A. (2023). Structured software development versus agile software development: a comparative analysis. Journal of Ambient Intelligence and Humanized Computing, 14(7), 7123–7138. https://link.springer.com/article/10.1007/s13198-023-01958-5
Alahyari, H., Svensson, R. B., & Gorschek, T. (2022). A case study on implementing agile techniques and practices. Applied Sciences, 12(17), 8457. https://www.mdpi.com/2076-3417/12/17/8457
Mansour, S., Suntinger, M., & Mallek, L. Agile vs. waterfall project management. Atlassian. https://www.atlassian.com/agile/project-management/project-management-intro